## Project Scope: AI FURURESS Travel Platform

This project aims to build a next-generation travel application featuring multi-modal booking (flights, hotels, trains, buses), hospital appointment management, and predictive AI models.

### Phase 1: MVP & Core Transactional Layer (Launch Ready)

Focus: Establishing the foundational booking engine and essential user infrastructure.

- Core Booking: Multi-modal search for flights, hotels, trains, and buses with real-time inventory and advanced filtering.

- Essential APIs: Integration with Flight GDS/NDC, Hotel Channel Managers, and IRCTC/RedBus.

- User Infrastructure: Secure profile management, social login, and "One-Click Booking."

- Hospital Module: Basic integration for clinic/hospital appointment booking as requested.

- Payments: Integration of primary payment gateways (Stripe/Razorpay) and UPI/QR support.

- Security: SSL/TLS encryption and basic MFA.

### Phase 2: Personalization & Infrastructure Scaling

Focus: Enhancing user retention and platform reliability.

- UX Features: Digital boarding pass storage, multi-language/multi-currency support, and fare alerts.

- Travel Tools: Itinerary builder, offline ticket access, and map-based hotel search.

- Post-Booking: Automated refund processing, E-tickets/SMS confirmations, and a review/rating system.

- Operational Infrastructure: Cloud deployment (AWS/Azure), CDN integration for speed, and an automated backup system.

### Phase 3: AI/ML & Predictive Intelligence

Focus: Deploying the "Intelligence" layer to provide a competitive advantage over market leaders.

- Prediction Models: Price prediction for flights/hotels and a "Travel Risk Score" (TRS) model.

- Recommendation Engine: Personalized suggestions for flights and activities based on user behavior.

- Automation: Fraud detection system and sentiment analysis for customer reviews.

- Proactive Concierge: Automated monitoring for flight delays with AI-generated alternative solutions.

### Phase 4: Generative AI & Advanced Ecosystem

Focus: Hyper-personalization and community features for market leadership.

- GenAI Features: Personalized day-by-day itinerary generator and an AI-powered conversational booking chatbot.

- Immersive Tech: Review summarization (GenAI) and VR previews for hotel rooms.

- Advanced Modules: "Sustainable Traveler" (carbon footprint tracking) and "Trip-Split" for group expense management.

- Support: Automated support response system using LLMs.

## Timeline & Budget Allocation

The total budget is capped at ₹20,00,000 (20 Lakhs). This utilizes the "Startup Launch" and "Custom Enterprise" pricing logic from your strategy report.

| Phase | Estimated Duration | Deliverables | Allocated Budget |
| --- | --- | --- | --- |
| Phase 1: MVP | 10–12 Weeks | Core Booking Engine + Hospital Integration | ₹5,75,000 |
| Phase 2: Scaling | 8–10 Weeks | Advanced UX + Infrastructure + Security | ₹4,00,000 |
| Phase 3: AI/ML | 12–14 Weeks | Predictive Models + TRS + Concierge | ₹6,00,000 |
| Phase 4: GenAI | 10–12 Weeks | LLM Integration + Sustainable Module | ₹4,25,000 |
| Total | ~44 Weeks | Full 100-Feature AI Platform | ₹20,00,000 |

## Technical Deliverables

- Mobile App: Cross-platform (Flutter/React Native) for simultaneous iOS and Android launch.

- Backend: Scalable Node.js/Python architecture with PostgreSQL and Redis.

- AI Stack: OpenAI API (GPT-4) for GenAI, AWS SageMaker for custom ML models.

- Support: 3 months of priority post-launch support included in the final phase delivery.